| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members | Sprint Start Date | Sprint End Date (Planned) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a farmer, I can register by entering my name, email, mobile number, and password to access the OptiCrop system. | 2 | High | Nidhrabingi Kavitha | 01/07/2026 | 01/07/2026 |
| Sprint-1 | Registration | USN-2 | As a farmer, I will receive an OTP/email confirmation after successful registration. | 1 | High | Anusuri Ashadeepa | 01/07/2026 | 02/07/2026 |
| Sprint-2 | Crop Recommendation | USN-3 | As a farmer, I can enter soil type, weather, and season details to receive the best crop recommendation. | 2 | Low | Keerthana Adam | 02/07/2026 | 03/07/2026 |
| Sprint-1 | Fertilizer Recommendation | USN-4 | As a farmer, I can get fertilizer recommendations based on soil nutrient values and selected crop. | 2 | Medium | Siva Nagendra Egala | 03/07/2026 | 04/07/2026 |

Initial Project Planning Template

| Date | 05 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-1999 |
| Project Name | OptiCrop: Smart Agricultural Production Optimization Engine |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create a product backlog and sprint schedule

| Sprint-1 | Login | USN-5 | As a farmer, I can log in using my email/mobile number and password to access my dashboard. | 1 | High | Birada Jaswanth | 04/07/2026 | 05/07/2026 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |